Document 03

Software Requirements Specification SRS

Hardware Business Management System

# Purpose of This Document

Functional requirements, non functional requirements, validation, error handling, offline behavior, synchronization, reports, security, and acceptance expectations. This standalone file is written for handoff to a Cloud AI, software developer, designer, database planner, or project reviewer.

## How to Use This Document

Use Confirmed requirements as agreed scope for planning and implementation.

Use Proposed requirements as recommended starting points that can still be adjusted.

Use Pending Decision items as questions for the business owner before coding or final schema design.

Do not treat unresolved accounting, profit, allocation, stock costing, tax, or debt rules as final until the owner confirms them.

## Status Label Convention

Confirmed means the item is part of the agreed scope. Proposed means it is a recommended implementation detail that can still change. Pending Decision means the business owner must decide before a developer or Cloud AI treats it as final.

| Status | Meaning | Developer Handling |
| --- | --- | --- |
| Confirmed | Part of the agreed project scope. | Implement unless later changed by the owner. |
| Proposed | Recommended approach or useful feature. | Validate during design and planning. |
| Pending Decision | Business rule or accounting detail not fully decided. | Ask the owner or make configurable. Do not hard code. |

# Document 03 Software Requirements Specification

This SRS translates the business requirements into software requirements for design and development. Each requirement includes an identifier, platform target, status, and acceptance expectation so a developer or Cloud AI can generate tasks, screens, APIs, database schema, and tests from it.

## Product Perspective

The system consists of a mobile application, a web administration interface, a backend API, a central MySQL database, a local SQLite database on mobile, and a synchronization layer. The mobile application is expected to work in the shop during normal operations. The web admin is expected to provide central control, reports, configuration, and oversight.

## User Classes

| User Class | Description | Primary Platform | Status |
| --- | --- | --- | --- |
| Super Admin | Business owner or central administrator with full control over shops, users, configuration, reports, and audit trail. | Web and mobile where appropriate | Confirmed |
| Shop Admin | Shop-level user who records transactions and performs daily opening and closing for assigned shop. | Mobile first, web where appropriate | Confirmed |
| Future Accountant | Optional user who may review financial records without full system control. | Web | Proposed |

## Functional Requirements

| ID | Module | Requirement | Platform | Status | Acceptance |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Authentication | Users must log in securely before accessing system data. | Mobile Web | Confirmed | Invalid credentials are rejected and successful login opens only authorized data. |
| FR-002 | Password reset | The system should support secure password reset or admin-initiated password reset. | Web Mobile | Proposed | A user can regain access without exposing passwords. |
| FR-003 | Role permissions | The system must enforce Super Admin and Shop Admin permissions. | Web Mobile | Confirmed | Shop Admin cannot access unauthorized shop or admin-only configuration. |
| FR-004 | Shop management | Super Admin must create, edit, deactivate, and view shops. | Web | Confirmed | A shop can be managed without deleting historical records. |
| FR-005 | User management | Super Admin must create users, assign roles, assign shops, deactivate users, and review user status. | Web | Confirmed | Assigned users can access only the correct shop and features. |
| FR-006 | Product categories | The system must manage product categories for hardware products. | Web Mobile | Confirmed | Products can be grouped and filtered by category. |
| FR-007 | Product records | The system must manage product name, SKU or code, unit, category, buying price, selling price, reorder level, and active status. | Web Mobile | Confirmed | Product details can be added, edited, searched, and deactivated. |
| FR-008 | Purchase recording | The system must record purchases with product, quantity, unit cost, supplier if used, shop, date, payment status, and notes. | Mobile Web | Confirmed | Saved purchase increases stock and appears in purchase reports. |
| FR-009 | Supplier records | The system should maintain supplier contacts where purchases and supplier debts are used. | Web Mobile | Proposed | Supplier can be linked to purchases and filtered in reports. |
| FR-010 | Sales recording | The system must record sales with product, quantity, unit price, discount if enabled, payment method, customer if needed, date, and user. | Mobile Web | Confirmed | Saved sale reduces stock and appears in sales reports. |
| FR-011 | Receipt support | The system should generate a printable or shareable sales receipt. | Mobile Web | Proposed | Receipt includes shop, date, items, totals, payment details, and sale reference. |
| FR-012 | Stock balance | The system must show current stock by product and shop. | Mobile Web | Confirmed | Stock balance changes after purchases, sales, and adjustments. |
| FR-013 | Stock adjustment | The system must allow authorized stock adjustments with reason and audit trail. | Web Mobile | Confirmed | Adjustment records before quantity, after quantity, user, time, and reason. |
| FR-014 | Low stock alert | The system must notify authorized users when product stock reaches reorder level. | Mobile Web | Confirmed | Low stock products appear in alerts and reports. |
| FR-015 | Expense recording | The system must record expense category, amount, date, shop, payment method if used, user, and reason. | Mobile Web | Confirmed | Expenses appear in daily closing and expense reports. |
| FR-016 | Expense categories | Super Admin must manage expense categories. | Web | Confirmed | Categories can be added, edited, deactivated, and used in expenses. |
| FR-017 | Capital entries | The system must record capital injections, withdrawals, and capital balance movement. | Web Mobile | Confirmed | Capital report shows opening, movement, and current capital balance. |
| FR-018 | Debt records | The system must record debts, repayments, outstanding balances, party name, shop, date, and notes. | Mobile Web | Confirmed | Repayment reduces outstanding balance and debt history remains visible. |
| FR-019 | Customer records | The system should maintain customer records for credit sales and debt follow-up. | Mobile Web | Proposed | Customer can be linked to sales, debts, and repayments. |
| FR-020 | Profit calculation | The system must calculate profit once the owner approves the formula and cost method. | Web Mobile | Pending Decision | Profit output matches the approved formula in test cases. |
| FR-021 | 60 40 allocation | The system must support a 60 percent and 40 percent allocation after profit is finalized. | Web Mobile | Confirmed | Allocation can be generated for a selected period, with exact accounts pending decision. |
| FR-022 | Daily opening | A Shop Admin must be able to open a business day for a shop. | Mobile Web | Confirmed | Transactions are associated with the active business day. |
| FR-023 | Daily closing | A Shop Admin must be able to close a business day with totals, notes, and exceptions. | Mobile Web | Confirmed | Closing report stores totals and prevents silent editing without audit trail. |
| FR-024 | Offline storage | The mobile app must store transactions locally in SQLite when offline. | Mobile | Confirmed | A transaction can be saved without internet and marked for sync. |
| FR-025 | Synchronization | The mobile app must synchronize local SQLite data with central MySQL when online. | Mobile Backend | Confirmed | Pending records sync successfully and sync status is visible. |
| FR-026 | Conflict handling | The system must detect sync conflicts and resolve them through approved rules. | Backend Mobile Web | Pending Decision | Conflict cases are logged and not silently overwritten. |
| FR-027 | Notifications | The system must notify authorized users about low stock, sync failures, daily closing reminders, and important debt events. | Mobile Web | Confirmed | Relevant notifications appear to the correct users. |
| FR-028 | Reports | The system must provide sales, purchases, stock, expenses, debts, capital, profit, daily closing, and audit reports. | Web Mobile | Confirmed | Reports can be filtered by date, shop, user, product, and category where relevant. |
| FR-029 | Export | The system should export selected reports to PDF or spreadsheet format. | Web | Proposed | A filtered report can be exported for business review. |
| FR-030 | Audit trail | The system must log critical create, update, delete, login, sync, approval, and closing actions. | Backend Web | Confirmed | Audit log shows actor, action, time, before or after values where relevant, and device/source. |
| FR-031 | Settings | Super Admin must configure business name, shops, categories, roles, permissions, stock thresholds, and financial rule settings. | Web | Confirmed | Settings changes are saved and audited. |
| FR-032 | Search and filters | The system must support search and filtering for products, sales, purchases, debts, reports, and audit logs. | Web Mobile | Confirmed | Users can find records quickly by common criteria. |
| FR-033 | Data backup | The system should support backup and restore procedures for central data. | Backend | Proposed | Backup process is documented and tested before production. |
| FR-034 | Record correction | The system must support corrections without destroying audit history. | Web Mobile | Confirmed | Corrections are linked to the original record or logged in audit trail. |

## Non Functional Requirements

| ID | Category | Requirement | Status |
| --- | --- | --- | --- |
| NFR-001 | Availability | Mobile shop operations must continue offline for core transaction recording. | Confirmed |
| NFR-002 | Performance | Common mobile actions such as product search and sale entry should respond quickly under normal shop data volume. | Proposed |
| NFR-003 | Security | Passwords must be hashed, sessions must expire, and access must be role based. | Confirmed |
| NFR-004 | Privacy | Sensitive user and business data must be visible only to authorized users. | Confirmed |
| NFR-005 | Reliability | Synchronization must retry failed records and preserve a visible sync status. | Confirmed |
| NFR-006 | Integrity | Stock, sales, purchases, debts, expenses, and capital records must preserve referential integrity. | Confirmed |
| NFR-007 | Usability | Shop screens must be optimized for fast entry with minimal typing where possible. | Confirmed |
| NFR-008 | Maintainability | The codebase should separate mobile, web, backend, sync, and reporting responsibilities. | Proposed |
| NFR-009 | Scalability | The design should support multiple shops and growing product and transaction volume. | Confirmed |
| NFR-010 | Auditability | Critical changes must remain traceable after correction or synchronization. | Confirmed |

## Validation Requirements

Required fields must be validated before saving records.

Quantities, prices, costs, expenses, repayments, and capital values must be numeric and non-negative unless a correction workflow allows otherwise.

Selling below cost may be blocked or warned depending on owner decision.

A sale should validate available stock unless negative stock is enabled.

Dates must be valid and assigned to the correct business day.

Duplicate product codes should be blocked or resolved before saving.

Offline records must have stable local identifiers so they can synchronize safely later.

## Error Handling Requirements

Network failures must not delete or corrupt local mobile data.

Failed sync records must remain visible with retry status.

Users should receive clear messages for validation errors, permission errors, and sync failures.

Server errors must be logged for administrators without exposing sensitive technical details to Shop Admin users.

Duplicate sync submissions must be detected to avoid double counting sales, purchases, expenses, repayments, or stock adjustments.