Document 04

Initial Architecture and Technical Handoff

Hardware Business Management System

# Purpose of This Document

System components, platform feature parity, offline sync principles, and security controls. This standalone file is written for handoff to a Cloud AI, software developer, designer, database planner, or project reviewer.

## How to Use This Document

Use Confirmed requirements as agreed scope for planning and implementation.

Use Proposed requirements as recommended starting points that can still be adjusted.

Use Pending Decision items as questions for the business owner before coding or final schema design.

Do not treat unresolved accounting, profit, allocation, stock costing, tax, or debt rules as final until the owner confirms them.

## Status Label Convention

Confirmed means the item is part of the agreed scope. Proposed means it is a recommended implementation detail that can still change. Pending Decision means the business owner must decide before a developer or Cloud AI treats it as final.

| Status | Meaning | Developer Handling |
| --- | --- | --- |
| Confirmed | Part of the agreed project scope. | Implement unless later changed by the owner. |
| Proposed | Recommended approach or useful feature. | Validate during design and planning. |
| Pending Decision | Business rule or accounting detail not fully decided. | Ask the owner or make configurable. Do not hard code. |

# Document 04 Initial Architecture and Technical Handoff

This section gives an initial implementation direction. Architecture details are proposed unless they restate confirmed business scope. Developers may adjust the technology stack, but they should preserve the offline-first mobile requirement, central MySQL synchronization, role security, and auditability.

## System Components

| Component | Purpose | Status |
| --- | --- | --- |
| Mobile application | Daily shop operations, offline SQLite storage, sales, purchases, expenses, debts, stock, daily opening and closing. | Confirmed |
| Web admin | Central administration, user and shop management, reports, settings, audit review, and oversight. | Confirmed |
| Backend API | Authentication, authorization, business rules, data validation, reporting, synchronization, and audit logging. | Proposed |
| SQLite local database | Offline storage on mobile devices. | Confirmed |
| MySQL central database | Central persistent data store for all shops and reports. | Confirmed |
| Sync service | Transfers pending mobile data to central database and retrieves approved updates from server. | Confirmed |
| Notification service | Delivers alerts for stock, debt, sync, daily closing, and administrative events. | Confirmed |

## Platform Feature Parity

| Feature Area | Mobile App | Web Admin | Status |
| --- | --- | --- | --- |
| Login and role access | Yes | Yes | Confirmed |
| Product lookup | Yes | Yes | Confirmed |
| Product setup | Yes if allowed | Yes | Confirmed |
| Sales entry | Yes | Yes if allowed | Confirmed |
| Purchase entry | Yes | Yes | Confirmed |
| Expenses | Yes | Yes | Confirmed |
| Capital | Yes if allowed | Yes | Confirmed |
| Debts and repayments | Yes | Yes | Confirmed |
| Daily opening and closing | Yes | Yes for review and correction | Confirmed |
| Reports | Basic operational reports | Full reports and exports | Confirmed |
| User and permission setup | No | Yes | Confirmed |
| Audit review | Limited own-shop visibility if allowed | Full visibility | Confirmed |
| Offline mode | Yes | No | Confirmed |

## Synchronization Principles

Mobile records created offline should be saved first in SQLite with a local unique identifier and pending sync status.

When online, the app should push pending records to the backend API and receive central identifiers after successful sync.

The backend should reject invalid, duplicate, unauthorized, or conflicting records with clear error codes.

Each synced record should keep source device, user, shop, local creation time, server receive time, and sync status.

Conflict resolution for the same record changed in more than one place must be decided before implementation is finalized.

## Security Controls

| Control | Requirement | Status |
| --- | --- | --- |
| Authentication | All users must authenticate before using the system. | Confirmed |
| Authorization | Every API and screen must check role, shop assignment, and permission. | Confirmed |
| Password storage | Passwords must be hashed with a modern secure algorithm. | Confirmed |
| Transport security | Production traffic should use HTTPS. | Confirmed |
| Audit logs | Critical business events must be logged. | Confirmed |
| Device control | Mobile devices may need registration or revocation for high-risk environments. | Proposed |
| Data encryption | Local SQLite encryption should be evaluated for devices storing sensitive business data. | Proposed |